|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Location | Pros | Cons | Considerations | Vote | Vote |
| Sweet Grass | * Cheap Rent * Camper Space * Volunteer help | * Will Buyers come to sale? * Distance-lose community * Compete with Rodeo * Loss of economic revenue * Loss of business support later * Brand inspections * Quarantine (animal and human) | * Able to keep current fair week * Cost is minimal: electricity, operating cost * Have to Clean up |  | 2 |
| Carbon County | * Nice Facility * Camper Space | * Travel distance * Bears * Lost buyers to Stillwater/Carbon kids * Resort tax * Limited space for some species * Economic Revenue * C of C * Fair Date: Packing plant resale | * Would have to move Fair dates to after Carbon County fair July 31st-August 4th, 2023. * Minimal Cost: * Operation costs-electricity, septic pump |  | 1 |
| Build Fairgrounds Now | * Multiple Community opportunities for usage beyond fair * Economic Boost * Metal mines money can offset cost * Attract new businesses * Community Events * 4-H Investments ($ Donations) * Leuthold (i.e.) * More Logical * Replace before taking away | Fear of minimal effort in fairgrounds just to get it done | Our councils preferred alternative. See  9-13-21 FCIP meeting  minutes for council  statements and commissioners’ response | 12 | 11 |
| Temporary Tents at new fairgrounds | * Keep it in the county * Horse may be included in fair | * Power * Water * Safety * Security * Weather * Fencing * Liability * Parking access * Fiber Optic * Temp office * Participation * Attraction * Wash rack * City Services/garbage * Indoor Projects * Manpower * Waste of Money * Visitor Seating * Vendors * Panning for unknown | * Timeline: See FCIP preliminary cost data * First Phase-2022-2023 Site Development outdoor restroom bank, outdoor arena, and roping facility. * Phase 2 2023-2024 Temporary fair for at least two years possibly more * Fairground Construction begins 2023-24 * Meeting next week to vote whether or not to go ahead with law and justice (may postpone a year because its over budget |  |  |
| Other | * Eagles Nest * Build large canvas cover building on new site * MT Pavilion * Anipro * Keyser |  | * Displace Existing businesses * Animal Disease | 3  (All for MT Pavilion) |  |